ATANA

Operating Model & Governance

How organisations operate Atana  ·  v1.0  ·  31 August 2026

The engines already exist. This document does not redesign DPoW, packages, templates, OIR, PIR, EIR, AIR, AIM, IDS, MIDP, TIDP, Decision Intelligence or the Knowledge Graph. It states who may change them, who must approve, and what happens when they disagree.

# 1. Why this exists

When Atana goes live the questions stop being technical. Who owns OIR? Who approves PIR? Who may create AIR? Who may modify a Door template? Who owns a scope package? Who governs Uniclass maps? Who approves workflow rules? Who accepts an AI recommendation? Without answers the platform is unmanageable. With answers it is an operating system.

Principles: one Owner per object version; Custodian is not Owner; catalogues are organisation events; AI recommends and a named human accepts; audit on every state change (who, when, why, old, new); admin tiers and catalogue precedence stay as already specified.

# 2. Structure

Three standing planes and one project plane. A small owner stacks hats onto two people. Duties do not disappear when hats stack.

| Plane | Mandate | Cadence | Chair |
| --- | --- | --- | --- |
| Organisation Governance Board | Policy, catalogues, AI, twin, exceptions | Monthly + emergency | ORGADMIN / CDO |
| Portfolio Information Office | Reuse, lessons, programme waivers | Fortnightly | Portfolio IM |
| Project Information Function | AIR / AIM / MIDP / gates for this job | Weekly + gates | Project IM |
| Catalogue Office | Uniclass, asset / system / space libraries | Monthly window | Classification steward |
| Template Office | Information templates + ATA_ZZ | Monthly window | Template steward |
| AI & Graph Office | Models, tools, node kinds | Monthly | AIG + Graph steward |
| Twin & Operations Office | Handover, DTDL, opsWins | Per handover + quarterly | Twin steward + FM |

## Admin tiers — unchanged

| Tier | May | May not |
| --- | --- | --- |
| SYSADMIN | Platform, tenants, connectors, encryption | Edit a tenant catalogue without ORGADMIN |
| ORGADMIN | Policy, catalogues, templates, AI policy, roles | Another tenant |
| PROJECTADMIN | Bindings, membership, thresholds in band | Global rules, Uniclass master, org templates |
| TTM | TIDP, assignments, own locked packages | Global rules, other teams' AIR, catalogues |

# 3. Roles

Delivery roles already in the tool stay. Steward roles are duties. They may be held by the same humans.

| Code | Role | Duty |
| --- | --- | --- |
| AP | Appointing party sponsor | Owns OIR; accepts PIR / EIR |
| AO | Asset owner | Owns AIR intent and AIM accept |
| PDM | Project delivery manager | Stage decision with IM |
| IM | Information Manager | Custodian of the project information OS |
| DM | Document / CDE manager | File state in the CDE |
| DTL / TTM / TTIM / IA / PR | Delivery team | As existing FRRM |
| FM / OPS | Operator | Consume AIM; own live regime after handover |
| OGB / PIM | Board / portfolio IM | Policy and reuse |
| CS / TS / GS / AIG / TWS | Stewards | Classification, templates, graph, AI, twin |
| AS / SS / SP | Library stewards | Asset, system, space types |

# 4. Six seats on every object

| Seat | Meaning | RACI |
| --- | --- | --- |
| Owner | Accountable for fitness. One per version. | A |
| Custodian | Versioning, access, audit completeness. | R maintain |
| Approver | DRAFT → ACTIVE or lock a gate. | A state-change |
| Contributor | May draft. | R draft |
| Reviewer | Must review before approve. | C |
| Consumer | May use; may not edit. | I |

FRRM (O Originate, A Approve, V Verify, R Review, P Publish) remains the deliverable workflow. It does not replace object ownership. An author can Originate a door schedule without owning the Door template. Unassigned seats are defects, not a default to the IM.

# 5. Object model — who sits where

| Object | Owner | Custodian | Approver |
| --- | --- | --- | --- |
| OIR | Appointing party | PIM or IM | AP |
| PIR | Appointing party | IM | AP |
| EIR | Appointing party | IM | AP (post-award = variation) |
| AIR | Asset owner | IM then FM | AO |
| AIM | Asset owner | IM then FM | AO handover / IM snapshot |
| IDS spec / run | TS / IM | IM | TS spec / IM authoritative run |
| Scope package | TTM | TTIM | TTM + IM if locked |
| Information template | Template steward | TS | OGB or delegated TS |
| Information requirement | Parent AIR/EIR owner | IM | Parent |
| Deliverable plan / file | TTM / CDE | TTIM / DM | IM + PDM at Publish |
| Workflow catalogue | ORGADMIN | IM on instance | OGB |
| Graph schema / data | GS / IM | GS / IM | GS+OGB / IM |
| AI recommendation | AIG policy | IM | Named class A–F |
| Asset / system / space lib. | AS / SS / SP | same | OGB or steward |
| Classification library | CS | CS | OGB |

Contributor, reviewer and consumer lists live in the RACI workbook and in Atana-Governance-Objects-v1.json. Full seat tables are in docs/OPERATING-MODEL.md.

# 6. Decision rights

| Decision | Holder | Forbidden |
| --- | --- | --- |
| Publish org template | TS + OGB | Silent project fork after close |
| Activate AIR type | AO | TTM activating org AIR |
| Move Stage 4 threshold | ORGADMIN 90–98%; else OGB | PDM waiving a fail alone |
| Lock / unlock package | IM + TTM | USER_REMOVED on a lock |
| Accept AIM handover | AO | Agent auto-accept |
| Add graph node kind | GS + OGB | Project-defined kinds |
| Bind primary CDE | PROJECTADMIN | Two file systems of record |
| Skip Verify | Nobody | Always |

# 7. AI governance

Recommendations are System of Intelligence. Acceptance writes System of Record. Classes:

| Class | Does | Approver | Auto-apply |
| --- | --- | --- | --- |
| A Inform | States a fact from the graph | None | n/a |
| B Assign | Proposes an action owner | IM | No |
| C Plan | Proposes MIDP extras | IM + PDM | No |
| D Gate | Raises a block | IM (waive is human) | Raise only |
| E Mutate | Changes a template or catalogue | TS + OGB | Never |
| F Handover | Accepts AIM | AO | Never |

No agent writes AIR, catalogues, gate thresholds or AIM accept. Every accept logs prompt version, tool version, graph citations and the human.

# 8. Escalation and procedures

| Level | SLA | Path |
| --- | --- | --- |
| L1 | 1 working day | TTIM → IM |
| L2 | 3 working days | IM → PDM |
| L3 | 5 working days | PDM → AP |
| L4 | 10 days or next OGB | AP → OGB |
| L5 | Immediate | OGB chair + SYSADMIN |

SOP-01 stand up project. SOP-02 bind primary CDE. SOP-03 generate MIDP. SOP-04 issue gate. SOP-05/06 catalogue RFC and approve. SOP-07 resolve ConflictRecord. SOP-08 accept or reject AI. SOP-09 AIM handover. SOP-10 wrong-AIR incident. SOP-11 quarterly access review. SOP-12 audit pack.

ACTIVE catalogues are immutable; edit is a new version. Projects pin catalogueVersion at each gate. AIM snapshots are immutable.

# 9. Approval hierarchy

SYSADMIN → ORGADMIN / OGB → stewards and Portfolio IM → PROJECTADMIN → PDM and IM → TTM → DTL / PR / IA. Appointing party and asset owner sit beside this tree. They approve OIR, EIR, AIR and AIM even when they are not employees of the delivery organisation.

# 10. Roadmap

| Wave | What | Exit |
| --- | --- | --- |
| G0 | Adopt this framework and name the OGB | Board exists, even if two people |
| G1 | Owner / Custodian / Approver on objects | No ACTIVE catalogue unassigned |
| G2 | SOP-01 to 04 on one live project | Gate pack includes RACI extract |
| G3 | Catalogue RFC + version pin | Project cannot edit org Door template |
| G4 | AI accept log; E/F blocked in API | Decide actions show accept/reject |
| G5 | Handover accept AO + IM + FM | AIM snapshot immutable |

Do not invent a second role model inside Multi-Agent, Command Center, Twin or Portfolio Intelligence. Those products consume this one.

This is not a new engine and not a substitute for ISO 19650 appointment documents. The Information Manager custodians much of the system. The appointing party and the asset owner still own purpose.